Safety and Environment Inspection Note - Suryagarh Opencast Expansion

Inspection date: 24 August 2026.

Safety observations: Haul road HR-3 requires additional berm dressing near the western ramp. Shovel bench lighting was adequate, and no fatal accident was reported during the month.

Environmental compliance: The mine complied with the fictional consent condition for progressive backfilling and green belt maintenance along the northern lease boundary.

Dust suppression: Fixed sprinklers were functional at crusher point CP-2, but mobile tanker frequency must increase during dry afternoon shifts.

Mine water management: Sump S-2 pumping capacity was increased to 1,400 cubic meters per hour to manage monsoon inflow. Settling pond turbidity remained within the demo compliance threshold.

Risk mitigation: Daily highwall inspection, additional reflective signage, and weekly review of dump slope angle are recommended for September 2026.